|Subject |Task | Assigned to | Estimated time |

------------ | ------------ | ------------- | -------------

Server | Statistics class, repository and controller | Julian | 2 hours

Client | Methods in restfulClient & controller | Julian | 3 hours

GUI | Statistics table | Hashim | 1-3 hours

General | Polar score and footprint metric | Julian | 1 hour

GUI | Leader board of top 10 users with highest score| Thijs | 2 hours

Server | Leader board class, repository and controller | Sayf | 2 hours

Client | Controller and restful client | Sayf | 2 hours

GUI | Friends styling | Stelios | 2 hours

Server | Friends class, repository and controller | Flo | 2 hours

Client | Restful client and controller | Florentin | 2 hours

GUI | Achievements styling | Ollie | 5 hours

Server | Achievements class, repository and controller | Sayf | 2 hours

Client | Achievements controllr and restfulclient methods | Sayf | 2 hours

Optional

|Subject |Task | Assigned to | Estimated time |

------------ | ------------ | ------------- | -------------

GUI | Home page score board and rotating facts | Stelios | 4 hours

Server | Class, controller and repository for homepage | | 2 hours

Client | Controller and restful client for homepage| | 2 hours